Individual Work

CO4830 IT Project Management
Assignment – 1

Submitted by

Manoj M. Chalode
# Introduction
This report consists of an individual work completed by referring the given scenario. The scenario covers up a web based order handling service which is intended to sell leather belts online. This web site will be owned by “Lizzie’s Leather Belts” company. They have given the contract to build this web site to a software development consultancy named “True Concepts”. The intention of this project is to expand the leather belt business by making the products available to the general public online, preferably within 3 months.

The report includes following points which were taken into the consideration for evaluation -
- Stakeholder analysis
- Requirements gathering
- Project life-cycle
- Scheduling
The evaluation is all about discussing the choices made to select the most suitable options for the project and how these options will help the project in achieving the final goal. Apart from it, possible alternative approaches are also discussed which could have been used.

At last but not the least, report focuses on few points like our team work, project management strategies as a project manager & potential professional and legal issues.

# Stakeholder analysis
According to few review reports (Yang, R.J., 2014; Missonier, S. et al. 2014), the stakeholders play an important role in decision-making processes. The analysis provides information about all the potential groups of stakeholders which can impact the projects and their success.

Stakeholder analysis can be done using various methods. These methods use different parameters to set the stakeholders' position with respect to the project. “Construction stakeholder management” book explains a traditional stakeholder analysis (Bourne, L. et al. 2010). Usually, a two dimensional matrix is used to map stakeholders to appropriate groups. This is elaborated in fig 1.

### Figure 1: Traditional stakeholder mapping

The book also enlists some of the widely used dimensions to perform the mapping like power, support, influence, interest, attitude (Bourne, L. et al. 2010).
## Evaluation
The reason behind choosing power/interest grid for stakeholder prioritization is the dimensions which are being used by this method. The article written by (Ackermann, F. et al. 2011) explains how this grid which uses power & interest as two of its dimensions, is proven to be efficient. The following image clarifies this point.
### Figure 2: Outline stakeholder power-interest grid

In the above figure, it is clearly visible that more the interest or power of a stakeholder closer will be the stakeholder to the system and vice a versa. This relation made it easier for us to divide the potential stakeholders into different groups and enabled us to determine their impact on the system. Using this information, stakeholders were categorized in different roles by using the ‘Onion’ model technique.
# Requirements gathering
Requirement gathering is one of the most crucial and integral part of software development process(Cunha, A, et al. 2008). It not only provides a broader level understanding of important features in an application but also prevents us from doing unnecessary work which may become an overhead for the project. Gathering information from targeted audience gives us a brief idea most suitable and usable features and their internal relationship.

# References
Yang, R.J., 2014. An investigation of stakeholder analysis in urban development projects: Empirical or rationalistic perspectives. International Journal of Project Management, 32(5), pp.838-849.

Missonier, S. and Loufrani-Fedida, S., 2014. Stakeholder analysis and engagement in projects: From stakeholder relational perspective to stakeholder relational ontology. International Journal of Project Management, 32(7), pp.1108-1122.

Bourne, L. and Weaver, P., 2010. Mapping stakeholders. Construction stakeholder management, pp.99-120.

Ackermann, F. and Eden, C., 2011. Strategic management of stakeholders: Theory and practice. Long range planning, 44(3), pp.179-196.

Cunha, A, & Canen, A 2008, 'Requirements gathering in information technology: a cross-cultural perspective', Inspec, EBSCOhost, viewed 20 April 2017.

Paetsch, F., Eberlein, A. and Maurer, F., 2003, June. Requirements engineering and agile software development. In Enabling Technologies: Infrastructure for Collaborative Enterprises, 2003. WET ICE 2003. Proceedings. Twelfth IEEE International Workshops on (pp. 308-313). IEEE.

# Images

No.	Title	Source / Reference
Figure 1	Traditional stakeholder mapping	Bourne, L. and Weaver, P., 2010. Mapping stakeholders. Construction stakeholder management, pp.99-120. (book reference)
Figure 2	Outline stakeholder power-interest grid	http://www.sciencedirect.com/science/article/pii/S0024630110000452